Sprint Review Document – Deliverable 2

Sprint 2

**Product Owner:** Sakshyam

**Scrum Master:** Brody

**Development Team:** Arpit, Brody, Michael, Sakshyam, Vasilis, Yong

**Features implemented:** Several rudimentary user interfaces, save/load schedule functionality, hashmap holding building coordinates. Other implementation features are currently in progress. Also conducted focus group meeting, updated platform document, and completed focus group document.

**Issues fixed:** Original hashmap mapping buildings to street addresses was ineffective. Locations were not accurate enough for walking directions. Hashmap was changed to map to coordinates instead.

**What went well in implementation:** Implementation tasks were fairly delegated between team members and most members made solid progress on their respective tasks.

**What problems occurred:** Several team members had issues with Android Studio working properly on their computers. Some unfamiliarity with git/github is still present.

**How problems were solved:** Android Studio problems on team devices were worked out during scrum meeting. Implementation difficulties and code confusion was also worked through as a team.

**Changes made:** Still working on the first implementation of the app. No previous version to change.

**What will be done for the next sprint:** Finish work from sprint 2 for first implementation. Complete GRL & UCM Models, Domain Model & Detailed Design Model, and Configuration Management Plan documents. Update SRS & Use Case Models document.

**What went well in Scrum:** Scrum meeting attendance was much better than for Sprint 1. Team member are becoming more comfortable with the processes.

**What could be improved in Scrum:** Communication could be improved. Email has not been overly reliable for this purpose.

**What changes will be made in Scrum:** No role changes for Sprint 3. Roles will be rotated after Sprint 3 for next deliverable.