Sprint Review Document – Deliverable 3

Sprint 4

**Product Owner:** Vasilis

**Scrum Master:** Sakshyam

**Development Team:** Arpit, Brody, Michael, Sakshyam, Vasilis, Yong

**Features implemented:** A quickfind feature was added to the home screen which will help finding the nearest path to a location without inputting a schedule. The application was implemented to determine location of buildings matching TTU database. A privacy policy notice has been added which pops up the first time you open the screen. Also, the delete schedule button has a verification window now.

**Issues fixed:** N/A

**What went well in implementation:**  All members attended the first scrum meeting and one user story was assigned to each group member. Everyone shared the same amount of task to be completed and were given tasks respective to what they were working on previously.

**What problems occurred:** Gitkraken was giving problems to multiple group members with the software being stuck on opening repo loading screen.

**How problems were solved:** Restarting the software and opening the repo from the saved folder location.

**Changes made:** Quickfind feature on home screen, verification for delete schedule button and a privacy policy message the first time the app is opened.

**What will be done for the next sprint:** Documentation for Software Architecture and Design Pattern Document and Test Plan document will be created. Also, a usability study will be performed. All other previous documentations will also be updated accordingly.

**What went well in Scrum:** The members communicated well, the product owner had stated his intentions for the improvement of the application early so it got us working on features as soon as we could.

**What could be improved in Scrum:** Better interaction from everyone when agreeing to a scrum meeting.

**What changes will be made in Scrum:**

Yong will be the new Scrum Master for Sprint 5 while Brody will take over as the Product Owner.